combine the two into a go forward 12 week plan and give me a few easy wins to complete before now and 12/1

ChatGPT said:

Thought for 19s

Nice, this is a good moment to reset the clock and be intentional.

I’ll give you:

- A handful of easy wins between now and 12/1

- A fresh 12-week plan that merges the original 12-week roadmap with the “weekly features” doc and what you actually got done (EMAs, stats, cal-aligned table, etc.).

1️⃣ Easy wins before 12/1 (low effort, high morale bump)

Aim for 3–5 hours total over the next few days.

✅ EW1 – Cutoff & trust ranges doc

- What to do

  - Run 2–3 simple MAX(ts) and row-count queries for:

    - cmc_price_histories7

    - cmc_ema_daily

    - cmc_ema_multi_tf

    - cmc_ema_multi_tf_cal

  - Create docs/cutoff_dates.md with a tiny table:

| table | last_ts | trusted_through | notes |
| --- | --- | --- | --- |
| cmc_price_histories7 | 2025-11-24 … | 2025-11-24 | CMC daily close |
| cmc_ema_multi_tf | 2025-11-24 … | 2025-11-24 | trading calendars |
| cmc_ema_multi_tf_cal | 2025-11-24 … | 2025-11-24 | calendar aligned |

- Win: You convert all the mental state you just used into one canonical reference.

✅ EW2 – “Refresh EMAs” quickstart in README

- What to do

  - Add a short section in README.md like:

  - # Refresh daily + multi-TF EMAs for core ids

  - python -m ta_lab2.scripts.emas.refresh_cmc_emas --ids all

  - # Only multi-TF (trading-aligned)

  - python -m ta_lab2.scripts.emas.refresh_cmc_ema_multi_tf_only --ids all

  - # Only calendar-aligned multi-TF

  - python -m ta_lab2.scripts.emas.refresh_cmc_ema_multi_tf_cal_only --ids all

- Win: Someone (future you) can run the full EMA stack without remembering script names.

✅ EW3 – Stub the EMA refresh process doc

- What to do

  - Create docs/ema_refresh_process.md with just:

    - Inputs required (tables, env vars, DB URL)

    - 3–5 bullet steps you actually just ran

    - A “TODO: add troubleshooting + flowchart later” line.

- Win: You don’t need the full glossy process doc yet, but you capture the skeleton while it’s fresh.

✅ EW4 – Minimal GitHub hygiene

- What to do

  - On GitHub:

    - Create one Project (e.g. “ta_lab2 – 2025Q1”).

    - Create ~6 issues that align with the 12-week plan below (one per “big week theme”).

  - Link one issue to your EMA incremental work and mark it done.

- Win: You get visible progress and a light structure without going down a PM rabbit hole.

2️⃣ Go-forward 12-week plan

Assume Week 1 = Dec 1–7.
Theme: keep it realistic for “new job + evenings/weekends,” so ~8–10 focused hours/week.

I’ll break each week into Code, Ops/Infra, and Docs, merging both earlier plans and what’s already done.

Week 1 (Dec 1–7) – Lock in EMA stack & state

Code

- Finalize schemas and semantics for:

  - cmc_ema_daily

  - cmc_ema_multi_tf

  - cmc_ema_multi_tf_cal

- Add 2–3 unit / integration tests that:

  - Verify row-count vs tf_days around a known window for 1 asset.

  - Assert roll/d1/d2 behave as expected for a long-period TF (like 100D 10-period).

Ops/Infra

- Add a simple SQL view that joins price + EMAs, e.g. cmc_price_with_emas.

Docs

- Flesh out docs/ema_refresh_process.md with:

  - When to use --start vs incremental

  - What the stats scripts are checking.

Acceptance: You can explain the EMA tables and refresh process to someone in 2–3 minutes and prove it with one test run + stats.

Week 2 (Dec 8–14) – Returns & volatility features v1

Code

- Create features/returns.py (or equivalent) and a cmc_returns_daily table:

  - Basic log/percent returns for 1D, 2D, 5D, 10D.

- Add a small cmc_vol_daily or embed simple realized vol in the same table.

Ops/Infra

- Add a script like scripts/returns/refresh_cmc_returns.py with the same incremental pattern as EMAs.

Docs

- Short docs/returns_notes.md: formulas, lookback windows, and any data quirks.

Acceptance: You can query “BTC 1D and 5D returns vs close price” for any date range with a single SQL.

Week 3 (Dec 15–21) – Core TA indicators (RSI, MACD, BB, ADX)

Code

- Implement a cmc_ta_daily table with:

  - RSI (14)

  - MACD (fast/slow/signal)

  - Bollinger Bands (e.g. 20-period, 2σ)

  - ADX (14) or similar.

- Reuse your EMA engine for the EMA bits where possible.

Ops/Infra

- scripts/ta/refresh_cmc_ta_daily.py with incremental update logic.

Docs

- Extend README with a “Daily Indicators” section explaining which indicators and default params exist.

Acceptance: One query returns close, ema_20, rsi_14, macd, bb_up, bb_dn, adx for BTC for a month.

Week 4 (Dec 22–28) – Unified daily feature pipeline

Code

- Combine EMAs, returns, and TA into a single view or materialized table:

  - e.g. cmc_daily_features over ts,id.

- Add a thin Python wrapper build_daily_features(ids, start, end=None) that orchestrates the underlying refreshes/views.

Ops/Infra

- One CLI entry (or script) that runs “all daily features” for a given id set and window.

Docs

- A short “Architecture: daily features” diagram (markdown text is fine).

Acceptance: A single CLI call (or function) produces a feature-complete daily dataset suitable for backtests.

Week 5 (Dec 29–Jan 4) – Scheduling & environment sanity

Code

- Add a config file (YAML or TOML) for:

  - default ids

  - default trusted-through dates

  - DB connection alias (prod/dev).

Ops/Infra

- Set up a basic scheduler on the VM (cron / Task Scheduler) that:

  - Runs price ingest (if separate) and

  - Runs EMA + daily feature refresh once per day.

Docs

- docs/scheduling.md describing when jobs run and where logs go.

Acceptance: EMAs and features update automatically overnight without you touching anything on at least one environment.

Week 6 (Jan 5–11) – Observability & sanity checks

Code

- Formalize your stats scripts into a small ta_lab2.stats module:

  - row-count vs tf_days

  - max gap checks

  - simple “no weird NaN/inf” checks.

Ops/Infra

- Make stats runnable as a daily/weekly job:

  - Write results to a cmc_stats table + optionally email/print a simple report.

Docs

- docs/stats_and_quality_checks.md listing each test, what it means, and how to interpret FAIL/WARN/PASS.

Acceptance: After a nightly job, you can quickly answer, “Is the data healthy?” by checking one stats table.

Week 7 (Jan 12–18) – First simple signals & flips

Code

- Implement a first-pass signal layer:

  - e.g., EMA crossovers, RSI overbought/oversold flags, or price vs band signals.

- Optionally revive your “flip segments” logic on top of EMAs/returns.

Ops/Infra

- A cmc_signals_daily table populated from daily features.

Docs

- docs/signals_v1.md: what signals exist, their parameters, and a couple of example charts/queries.

Acceptance: You can run a query for “all dates where BTC flipped from downtrend to uptrend” according to an EMA or signal rule.

Week 8 (Jan 19–25) – Backtest skeleton

Code

- Stand up a minimal backtest runner, even if very simple:

  - Input: feature view + signal definition.

  - Output: trades, PnL, basic metrics (CAGR, max drawdown, Sharpe).

Ops/Infra

- Save backtest results to a table or to versioned CSVs in a backtests/ folder.

Docs

- docs/backtest_v1.md describing assumptions (no slippage/fees at first, etc.).

Acceptance: You can run a toy strategy (like “long when price > 100D EMA”) and see a performance summary.

Week 9 (Jan 26–Feb 1) – Testing & CI

Code

- Increase automated tests around:

  - EMA + multi-TF logic

  - daily feature calculations

- Introduce pytest configuration improvements, fixtures for DB, etc.

Ops/Infra

- Set up GitHub Actions (or other CI) to:

  - Run tests on push/PR

  - Optionally run formatting or linting.

Docs

- A short section in README: “How to run tests & CI.”

Acceptance: Every push runs tests automatically, and failures are obvious.

Week 10 (Feb 2–8) – Packaging & CLI polish

Code

- Clean up CLI structure:

  - Move to ta_lab2.cli.main if you haven’t fully yet.

  - Add subcommands like pipeline, refresh-emas, refresh-daily-features, run-backtest.

- Tighten pyproject.toml and ensure pip install -e . works cleanly on a fresh machine.

Ops/Infra

- Sanity-check install on a clean environment (e.g., new venv or a small cloud instance).

Docs

- Update README’s “Installation & CLI” sections.

Acceptance: On a brand-new machine you can: clone repo → install → run a CLI command end-to-end without manual tweaks.

Week 11 (Feb 9–15) – Documentation sprint

Code

- Tiny refactors only; no big new features.

Docs

- Clean, cohesive documentation set:

  - Overview / architecture

  - Data model and tables

  - EMA + multi-TF

  - Daily features and signals

  - Backtest usage

- Maybe one or two Jupyter notebooks as usage examples.

Ops/Infra

- Make sure docs are versioned and easy to browse (even if just markdown in /docs).

Acceptance: You could hand the repo to a future analyst version of you and they’d be able to onboard themselves from the docs.

Week 12 (Feb 16–22) – v0.3.x “internal release”

Code

- Tag a version (e.g. v0.3.1 or v0.4.0) representing:

  - Stable DB schema

  - Working EMA + features + basic signals

  - Tests passing.

Ops/Infra

- Snapshot of the DB or at least schema + a handful of example export files.

Docs

- CHANGELOG summarizing the journey.

- Short “State of ta_lab2” note for yourself (what’s next, what to revisit later).

Acceptance: You have a clearly tagged, reproducible state of the project that you can build on in the next cycle.

If you like, next step we can pick 2–3 of those “easy wins”, write the exact SQL/markdown skeletons, and you can knock them out in one sitting before 12/1.