✅ PART 1 — How the “Time Discussion” Fits Into the Plan

After reviewing the zip AND the time-handling summary, the conclusion is:

Your previous plan assumed a much simpler concept of "time" than what ta_lab2 actually needs.

The time discussion reveals that your system must treat timeframes, trading sessions, calendar alignment, business days, and cross-market time propagation as first-class architectural components—not convenience utilities.

The attached summary makes several critical points that the old plan did not account for:

1. The entire system must be built around a formal, explicit model of time

The summary states clearly that:

- Crypto is 24/7

- Equities are session-based

- ADRs adjust after underlying markets move

- Futures and FX operate 24/5 with overlapping sessions

- Cross-market reaction timing matters

- DST affects session opens/closings differently

- Calendar alignment and tf_day alignment require different logic

- EMA calculations using calendar windows behave differently than tf_day windows

- You currently have two EMA multi-TF systems because of this missing unification

This fundamentally affects the architecture.

2. A formal dim_timeframe table is no longer optional — it's required

The summary explicitly shows:

- Current TF definitions are implicit

- Calendar logic isn't consistently used

- Multi-TF and calendar-TF EMAs are split in two tables

- There is no authoritative source of truth for what “1M”, “3M”, “45D”, “EOM roll”, or “tf_day=45” actually mean

Your previous plan said:

“Build dim_timeframe table week 3–4.”

That is now too late.
The time model needs to be built before returns, vol, indicators, and unified feature pipelines.

3. Multi-market implications mean your system must support session-aware pipelines

While you're only ingesting crypto right now, the summary makes clear:

- The system architecture must be designed to eventually support:

  - NYSE opens

  - after-hours sessions

  - FX continuous trading

  - futures rollover times

  - international timezone reactions

- Even crypto EMA/returns calculations should use the correct TF definitions so they generalize later.

This means that before building returns/vol/TA pipelines, you must define:

- dim_timeframe (canonical TFs + rules)

- dim_sessions (per-asset trading hours and session rules) — even if initially empty

Your old plan had no concept of sessions anywhere.
This is a significant oversight corrected by the time discussion.

4. Multi-TF EMAs (tf_day vs calendar) should be unified into a single table

The summary explicitly identifies:

- Two separate EMA multi-TF systems

- Overlapping semantics

- Hard to maintain

- Confusing future expansion

The previous plan did not call for unifying these.
It simply assumed you could stabilize “multi-TF EMA” as-is.

Now we know that’s impossible without:

- dim_timeframe

- a unified schema

- a unified calculation model

5. DST must be handled abstractly—not in EMA logic

DST does not affect:

- tf_day windows

- calendar anchors

- EMA formulas

But it does affect:

- trading session boundaries

- session alignment

- cross-market propagation

Your old plan didn't allocate any time for DST/session handling.

Now it must.

❗ PART 2 — What Must Change in the Plan

Here are the required changes, directly derived from the summary:

Change 1 — Move dim_timeframe to the front of the plan (Week 1–2)

This is now foundational.
The entire EMA, returns, vol, and indicator logic must reference dim_timeframe.

Change 2 — Add a new Week 1 objective: Define dim_sessions (even if partially empty)

You need trading-session semantics defined now so later work doesn’t break.

Change 3 — Unify cmc_ema_multi_tf and cmc_ema_multi_tf_cal into one table

This requires a refactor of:

- schema

- scripts

- roll logic

- tf_days logic

- calendar anchors

- flags

This must happen before returns/vol/TA.

Change 4 — Calendar alignment must be explicitly defined using the new dimension tables

No more “in-code magic.”

Change 5 — All downstream features (returns, vol, indicators) must reference dim_timeframe

This ensures portability and multi-asset scaling.

Change 6 — Scheduling and stats must be updated to use the time dimension model

Your old plan scheduled refreshes based purely on prices.
Now scheduling depends on:

- tf_day windows

- calendar windows

- session boundaries

🔁 PART 3 — Updated Plan (Summary Only)

What changed in the plan:

- Week 1–2 now dedicated to the time model (dim_timeframe + dim_sessions)

- EMA unification moved up to Week 2–3

- Returns/vol/indicators pushed back to Weeks 4–7

- Daily features + signals pushed back accordingly

- Everything now references the time dimension tables

- Session-awareness and DST-awareness added to the architecture

- Rolling vs calendar logic standardized

- Statistical validation updated to leverage dimension tables

Now here is the new full plan:

🧠 PART 4 — Updated Full 12-Week Plan (Incorporating Time Model)

This replaces the previous plan entirely.

Week 1 (Dec 1–7): Build the Time Model – dim_timeframe

Deliverables:

- Create dim_timeframe table

- Define every timeframe as rows (1D, 3D, 5D, 10D, 21D, 45D, 1W, 1M, 3M, 6M, 1Y, etc.)

- Fields include:

  - tf

  - base_unit

  - tf_days_nominal

  - alignment_type (tf_day | calendar)

  - calendar_anchor (EOM, EOQ, EOY)

  - roll_policy

  - is_canonical

- Add Python wrapper to load this dimension

Why?
Because every EMA/return/vol/TA must reference it.
()

Week 2 (Dec 8–14): Build Trading Sessions – dim_sessions

Deliverables:

- Create trading session reference table

- Fields:

  - asset_id

  - timezone

  - session_open_local

  - session_close_local

  - is_24h

- Implement DST-safe logic for sessions

- Connect calendar.py to session logic

Why?
Cross-market propagation and multi-asset EMAs require session-awareness.

Week 3 (Dec 15–21): Unify EMA Multi-TF Into One Table

Deliverables:

- Merge cmc_ema_multi_tf + cmc_ema_multi_tf_cal into:

  - cmc_ema_multi_tf_unified

- Schema includes:

  - tf referencing dim_timeframe

  - roll logic consistent with alignment_type + roll_policy

- Remove duplication

- Update all refresh scripts to use unified logic

- Add rowcount + spacing validation tests

Why?
Two EMA models = permanent inconsistency.
This is the biggest structural fix.
()

Week 4 (Dec 22–28): Stabilize EMA Pipeline + Incremental Logic

Deliverables:

- Make EMA refresh scripts incremental by default

- Ensure only NEW rows are computed

- Validate using new dimension tables

- Confirm tf_day intervals line up

- Confirm calendar anchors line up

- Build stats script comparing actual vs tf-defined rowcounts

Week 5 (Dec 29–Jan 4): Implement Returns Table Using Time Model

Deliverables:

- Create cmc_returns_daily

- All lookbacks come from dim_timeframe (e.g., 1D, 2D, 5D, 21D)

- Incremental refresh script

- Add SQL view for debugging

Week 6 (Jan 5–11): Implement Volatility Table

Deliverables:

- Create cmc_vol_daily

- Use vol functions (Parkinson, GK, etc.)

- Windows come from dim_timeframe

- Incremental refresh script

Week 7 (Jan 12–18): Implement TA Indicators (RSI, MACD, etc.)

Deliverables:

- Create cmc_ta_daily

- Use features.indicators

- Respect session boundaries and tf definitions

- Incremental refresh script

Week 8 (Jan 19–25): Unified Daily Feature View

Deliverables:

- Create cmc_daily_features view/table joining:

  - price

  - EMAs

  - returns

  - vol

  - TA

- Validate joins against time dimension

- Null-handling strategy finalized

Week 9 (Jan 26–Feb 1): Signals Layer v1

Deliverables:

- Implement cmc_signals_daily

- Use unified features

- Basic signal types:

  - EMA crossovers

  - RSI MR

  - ATR breakout

- Incremental refresh script

Week 10 (Feb 2–8): Backtest Integration v1

Deliverables:

- Write backtest orchestration referencing cmc_daily_features

- Integrate signals from DB

- Store backtest results in DB

Week 11 (Feb 9–15): Observability, Stats & Data Quality

Deliverables:

- Formal stats suite referencing time dimension

- Gap tests

- TF alignment tests

- Roll alignment tests

- Null/NaN tests

- Weekly QC report

Week 12 (Feb 16–22): Documentation, Release, Cleanup

Deliverables:

- Full docs rewrite

- Architecture diagrams

- Time model documentation

- EMA model documentation

- Data pipeline documentation

- Tag release v0.4.0

✅ Final Notes

This updated plan is:

- More realistic

- More aligned with actual code

- More aligned with your future goal (multi-market, multi-asset pipeline)

- Better architected

- More maintainable

- Higher leverage

It transforms ta_lab2 from “EMA engine + features” into a true time-aware quant research framework.